seeneyu Development Roadmap (M0-M70)

Phase 0: Setup

| # | Milestone | Status |
| --- | --- | --- |
| M0 | Project Setup | DONE |

Phase 1: Foundation

| # | Milestone | Status |
| --- | --- | --- |
| M1 | Design System | DONE |

Phase 2: Library

| # | Milestone | Status |
| --- | --- | --- |
| M2 | Data Pipeline v1 (YouTube clips, metadata) | DONE |
| M3 | Clip Library UI (browse, filter, search) | DONE |

Phase 3-4: Coaching Loop & Feedback

| # | Milestone | Status |
| --- | --- | --- |
| M4 | Coaching Loop (Watch → Record → Feedback) | DONE |
| M5 | AI Feedback Engine (GPT-4o Vision scoring) | DONE |

Phase 5-6: Launch & Auth

| # | Milestone | Status |
| --- | --- | --- |
| M6 | MVP Launch Ready | DONE |
| M7 | Auth System (NextAuth, role-based) | DONE |
| M8 | Admin CMS (pages, blog, team, settings) | DONE |

Phase 7: Marketing

| # | Milestone | Status |
| --- | --- | --- |
| M9 | Marketing Materials | PENDING |

Phase 8-9: Coaching V2/V3

| # | Milestone | Status |
| --- | --- | --- |
| M10 | Script-Aware Coaching Loop | CODE-COMPLETE |
| M11 | Observation Guide (Pre-Practice Clip Analysis) | CODE-COMPLETE |
| M12 | Micro-Practice Steps (Duolingo-Style Chunked Learning) | CODE-COMPLETE |

Phase 10: Personalization

| # | Milestone | Status |
| --- | --- | --- |
| M13 | Onboarding Assessment & Personalized Learning Path | CODE-COMPLETE |

Phase 11: Content Expansion

| # | Milestone | Status |
| --- | --- | --- |
| M14 | Content Expansion (100+ Lessons from Screenplay Films) | CODE-COMPLETE |

Phase 12-13: Foundation & Automation

| # | Milestone | Status |
| --- | --- | --- |
| M15 | Foundation Courses (Theory + Quizzes) | CODE-COMPLETE |
| M16 | Learning Materials Builder (Admin Crawl & Curation) | CODE-COMPLETE |

Phase 14: UX Improvements

| # | Milestone | Status |
| --- | --- | --- |
| M17 | Library UX (Filters, Search, Thumbnails) | CODE-COMPLETE |
| M18 | Brand Refresh (PeeTeeAI Identity, Homepage) | CODE-COMPLETE |
| M20 | Screenplay Crawl-to-DB, Fix Crawl Jobs, ZIP Import | CODE-COMPLETE |

Phase 15-16: Arcade

| # | Milestone | Status |
| --- | --- | --- |
| M19 | Micro Training Arcade Zone (<10s Challenges) | CODE-COMPLETE |
| M21 | Arcade Content Management (Admin CRUD + Images) | CODE-COMPLETE |

Phase 17: Analytics

| # | Milestone | Status |
| --- | --- | --- |
| M22 | User Activity Analytics Dashboard | CODE-COMPLETE |
| M23 | Feature Performance Dashboard (Crawling & MediaPipe) | CODE-COMPLETE |

Phase 18: Monetization

| # | Milestone | Status |
| --- | --- | --- |
| M24 | Access Control (Auth Gating, Free Tier Limits) | CODE-COMPLETE |
| M25 | Subscription Plans & Payment (PayPal + VNPay) | CODE-COMPLETE |

Phase 26-35: Social & Gamification

| # | Milestone | Status |
| --- | --- | --- |
| M26 | Sign-Up with Registration Approval | CODE-COMPLETE |
| M27 | Discussions (Comments & Replies) | CODE-COMPLETE |
| M28 | Coach Ney AI Assistant | CODE-COMPLETE |
| M29 | Backend Toolkit — Data Crawler | CODE-COMPLETE |
| M30 | Mini-Games + Embeddable iframe | CODE-COMPLETE |
| M31 | Core Gamification Engine (XP, Levels, Streaks) | CODE-COMPLETE |
| M32 | Social & Competitive Features (Leaderboards, Feed) | CODE-COMPLETE |
| M33 | UI Micro-Interactions & Coach Ney Mascot | CODE-COMPLETE |
| M34 | Navigation & Layout Overhaul | CODE-COMPLETE |
| M35 | Accessibility & Polish | CODE-COMPLETE |

Phase 36: CMS, Logging & UI

| # | Milestone | Status |
| --- | --- | --- |
| M36 | Error Logging System | CODE-COMPLETE |
| M37 | CMS for Frontend Content | CODE-COMPLETE |
| M38 | Light Mode UI Overhaul | DONE |
| M39 | Homepage Media Content | CODE-COMPLETE |
| M40 | App Download Section | CODE-COMPLETE |
| M41 | Sticky Practice Content | CODE-COMPLETE |
| M42 | Submission Review | CODE-COMPLETE |
| M43 | Tiered Scoring Feedback | CODE-COMPLETE |
| M44 | User Management v2 | CODE-COMPLETE |
| M45 | Game Data Collection Pipeline | CODE-COMPLETE |

Phase 46-50: AI & Engagement

| # | Milestone | Status |
| --- | --- | --- |
| M46 | AI Content Generator (Multi-Provider) | CODE-COMPLETE |
| M47 | Learning Assistant Engine Core + In-App Channel | CODE-COMPLETE |
| M48 | Push Notifications Channel | CODE-COMPLETE |
| M49 | Email Channel + Weekly Reports | CODE-COMPLETE |
| M50 | WhatsApp Channel + Engagement Analytics | CODE-COMPLETE |

Phase 51: Commercialization

| # | Milestone | Status |
| --- | --- | --- |
| M51 | Conversion Killers Fix | IN-PROGRESS |
| M52 | Value Perception | DONE |
| M53 | Monetisation Infrastructure | DONE |
| M54 | Growth Mechanics | DONE |

Phase 55-60: AI Content Pipeline

| # | Milestone | Status |
| --- | --- | --- |
| M55-M60 | Autonomous AI Content Agent (Sora, Veo, Kling, Replicate, Runway, Luma, Higgsfield, Nano Banana) | DONE |

Phase 61-65: Holistic Analysis Engine

| # | Milestone | Status |
| --- | --- | --- |
| M61 | User Data Consent System (opt-out, privacy toggle, cleanup cron) | DONE |
| M62 | Hand Gesture Tracking (MediaPipe HandLandmarker, 21 landmarks/hand) | DONE |
| M63 | Temporal Pattern Analysis (transitions, holds, rhythm scoring) | DONE |
| M64 | Server-Side Voice Analysis (Meyda + pitchy, zero AI cost) | DONE |
| M65 | Holistic Scoring Integration (visual + temporal + voice composite) | DONE |

Phase 66-70: Knowledge, Guided Practice & Hands-Free

| # | Milestone | Status |
| --- | --- | --- |
| M66 | Body Language Knowledge Base (15 chapters, /knowledge, Researcher role) | DONE |
| M67 | Multi-Step Practice Guide with Demo Images (admin editor, sub-steps) | DONE |
| M68 | Hands-Free Practice Mode (ElevenLabs TTS, voice-guided recording) | DONE |
| M69 | Rename Clips → Practices (labels only) | DONE |
| M70 | Auto-Generate Practice Guide (GPT → preview → edit → save with images) | DONE |

Summary

| Status | Count | Range |
| --- | --- | --- |
| DONE | 30 | M0-M8, M38, M52-M54, M55-M70 |
| CODE-COMPLETE | 37 | M10-M37, M39-M50 |
| IN-PROGRESS | 1 | M51 |
| PENDING | 1 | M9 |
| Total | 71 milestones | M0-M70 |